## Slide 1: EXERCISE MISSION PLANNING

## Slide 2: TACTICAL MISSION COMMAND
NET TECH RESPONSIBILITIES:
  MISSION PLANNING FOR NETWORK SUPPORT OF TACTICAL EXERCISES / OPERATIONS
  IDENTIFYING AND UNDERSTANDING INTENT vs REQUEST
  IDENTIFYING TIMELINE AND MILESTONES
  CAPACITY AND EQUIPMENT CONSIDERATIONS
  GARRISON OPS DURING TACTICAL EXERCISES
  COLLABORATION AND COORDINATION WITH DIFFERENT SECTIONS (MEETINGS, TiWGS, OPTs)
  INTEROPABILITY, NETWORK BARRIERS AND MISSION PARTNERS
  EXPECTATION MANAGEMENT FOR STAFF SECTIONS

## Slide 3: TACTICAL MISSION COMMAND
  IDENTIFYING AND UNDERSTANDING INTENT vs REQUEST
    WHAT IS THE REQUESTED START DATE? WHY?
      BN NODE TEAMS WILL REQUEST SATCOM TIME TO BEGIN WHILE THEY ARE STILL IN TRANSIT – PROBLEMS FOR THE RHN/CONTROLLERS
      MISSIONS OFTEN RUN LONGER, AND COMMAND TEAMS WILL ASK FOR A “MAGICAL EXTENSION” OF AIR TIME

## Slide 4: TACTICAL MISSION COMMAND
    WHAT EQUIPMENT IS BEING REQUESTED? WHY?
    EXAMPLE: BN XO REQUESTS AN ADDITIONAL CPN AND TWO SNAP TERMINALS, BECAUSE HE HAS 11 EXTRA USERS IN THREE SEPERATE TENTS 20 YARDS AWAY…

## Slide 5: TACTICAL MISSION COMMAND
    STEP 1: DETERMINE THE INTENT:
      CAPABILITIES AND SERVICES?
      DURATION OF OPERATIONS AND POTENTIAL FOR EXTENSION?
      NUMBER OF USERS?
      WHO WILL THEY NEED TO TALK TO? (VTC, SVOIP, GARRISON USER IN WASHINGTON DC etc.)
    STEP 2: ENGINEER A SOLUTION PACKAGE THAT MAKES SENSE.

## Slide 6: TACTICAL MISSION COMMAND
  IDENTIFYING TIMELINE AND MILESTONES
    SATCOM REQUEST SUBMISSIONS (SAR)
      WHEN IS DUE TO THE RHN? WHEN IS IT DUE TO NETOPS FOR REVIEW/APPROVAL?
      WHO IS SUBMITTING FORMALLY? ACAS AND JIST ACCOUNTS?

## Slide 7: TACTICAL MISSION COMMAND
    SERVICES REQUEST SUBMISSION (ASR)
      SUBMITTED WITH SAR, EITHER IN ACAS CONCURRENTLY OR REFERENCING JIST ID
      NETWORKS TO BE ADVERTISED – OVERLAP WITH IAADS?

## Slide 8
GLOBAL
SIPR
(BGP)
UNIT-LEVEL
SIPR
NEC SIPR
SIPR
RCC
FIREWALL
76MZ
NETWORKS
ADVERTISED
148.60.0.0/16
144.124.32.0/20
FORT RILEY
RCC
SIPR
781D
73FC
RHN BRAGG
SIPR
RHN ROBERTS
SIPR

## Slide 9: TACTICAL MISSION COMMAND
    EXERCISE SETUP DATES FOR:
    TENT / TOC / MTC SETUP (TABLES, CHAIRS, ELECTRICAL POWER)
    WIN-T SYSTEMS STAGED (SATCOM AIR-TIME SHOULD BEGIN 3-5 DAYS PRIOR TO LIVE-OPS MISSION START FOR COMMEX)
    CABLING AND PHYSICAL INFRASTRUCTURE SETUP (COPPER, FIBER, LINEBACKERS, VELCRO, TIES, PATCHES – HELP DESK)
    NETWORK EXTENSION SWITCHES/ELEMENTS (CONFIGURED AND TESTED) INSTALLED
    END-USER DEVICES INSTALLED, VOIP PHONES PRE-REGISTERED TO CUCM, IP SPACE ALLOCATED
    STAFF OCCUPIES, MISSION START DATE

## Slide 10: TACTICAL MISSION COMMAND
  CAPACITY AND EQUIPMENT CONSIDERATIONS
      NUMBER OF USERS? (UNITS WILL STATE THEY NEED 60 TACTICAL SIPR USERS, BUT THEY HAVE 11 TAC SIPR SYSTEMS).
      SATCOM NEEDS TO BE ABLE TO SUPPORT SERVICES:
        TDMA vs FDMA vs NCW
        2.5 MSBS vs 10 MSBS
        SATCOM SHOULD BE DEDICATED TO CLASSIFIED NETWORKS
        LOOK AT OPTIONS FOR FEEDING NEC/ICAN NIPR INTO YOUR TOC

## Slide 11: TACTICAL MISSION COMMAND
  COLLABORATION AND COORDINATION WITH DIFFERENT SECTIONS (MEETINGS, TiWGS, OPTs)
    NETOPS/NETENG MAY NEED TO RUN TiWG (PREFERABLY THE 25A/26A, BUT 255N IN THEIR ABSENCE)
    DETERMINE AGENDA, FACILITATE DISCUSSION, LIST RFIs AND PUBLISH MILESTONES AND DUE-OUTS

## Slide 12: TACTICAL MISSION COMMAND
    NEED SECTION REPRESENTATION AT TECHNICAL WORKING GROUPS:
    COMSEC – FIREFLY, PPK AND CNR KEYS REQUESTED
    SPECTRUM MANAGEMENT (25E) – FREQUENCY REQUESTS
    AUTOMATIONS – 2875s FOR TACTICAL ACCOUNT CREATION!! **STAFF WILL ASSUME THIS IS DONE AUTOMATICALLY**
    HELP DESK – SET HARD DATES/TIMES FOR INSTALL AND DETERMINE SCHEDULE FOR MISSION SUPPORT (24/7?)
    COMBAT NET RADIO – CPP OPS, EMCSU, TOCNET, WAVE ETC.
    REPRESENTATIVES FROM UNITS BEING SUPPORTED BY THE MISSION

## Slide 13: TACTICAL MISSION COMMAND
  INTEROPABILITY, NETWORK BARRIERS AND MISSION PARTNERS
      WHO NEEDS TO TALK TO WHO?
        IS NETWORK TRAFFIC ISOLATED TO THE EXERCISE? (OPEN vs CLOSED NETWORK / RHN)
        ARE FULLY OPERATIONAL SIPR SERVICES REQUIRED?
        IS CONNECTIVITY NEEDED WITH GEOGRAPHICALLY DISPERSED MISSION PARTNERS?
        IS REACH-BACK CONNECTIVITY TO IAADS A REQUIREMENT?

## Slide 14: TACTICAL MISSION COMMAND
  INTEROPABILITY, NETWORK BARRIERS AND MISSION PARTNERS
      NETWORK ADVERTISEMENTS
      STRATEGIC OR RHN FIREWALL RULES / PPS
      LOCAL FIREWALL MODIFICATIONS
      COORDINATION WITH BGN NOC
      GAIT TUNNELS

## Slide 15: TACTICAL MISSION COMMAND
  EXPECTATION MANAGEMENT FOR STAFF SECTIONS
  SATCOM
  USER ACCOUNT PROCESSING
  ABILITY TO JUMP TOC (SETUP / TEARDOWN)
  WEB-PAGE REACHABILITY (UNUSUAL STRATEGIC SITES MAY REQUIRE PPS ON SIPR)
  OUTLOOK ACCOUNTS / OWA
  DIALING INSTRUCTIONS (COMMERCIAL VOIP TO DSN CONVERSIONS)
  G2/DCGS TRAFFIC SHAPING FROM SERVERS, MTU/TCP-MSS THROUGH TUNNEL
  COMMUNICATION OF REQUIREMENTS!!

## Slide 16: ?